## Project Brief

## Phase 1: Architecture

I am creating a RimWorld (1.6) mod called Legacy.

The purpose of the mod is to extend RimWorld's emergent storytelling by tracking significant life-changing interactions between pawns and generating long-term narrative consequences.

This mod is not intended to replace RimWorld's existing systems for mood, social opinions, thoughts, memories, or relationships.

Instead, it should record only major, persistent events that define a pawn's history.

Examples include:

- Captured

- Released

- Escaped

- Organ harvested

- Limb removed

- Permanent prosthetic installed

- Saved from death

- Freed from slavery

- Enslaved

- Spouse killed

- Colony destroyed

The long-term objective is to support:

- Nemesis relationships

- Hero relationships

- Reputation

- Persistent biographies

- Story-driven encounters years later

I do not want implementation yet.

Please propose a clean architecture, project structure, responsibilities of each component, and extension points while following RimWorld modding best practices.

## Phase 2: Domain Model

Next

Based on the agreed architecture, design the domain model.

Focus only on the C# classes, interfaces, enums and relationships.

Do not implement Harmony patches yet.

Explain the responsibility of every class and why it exists.

## Phase 3: Storage

Next:

Design how Legacy data should be persisted.

Compare WorldComponent, GameComponent, HediffComp, ThingComp and MapComponent.

Recommend the most appropriate persistence mechanism for this project and justify the decision.

## Phase 4: Event Detection

Now:

List every RimWorld system that could generate a permanent life-changing event.

For each event:

- Source class

- Possible Harmony patch location

- Data available

- Reliability

- Recommended implementation

## Phase 5: Vertical Slice

Only now do I let it write code.

Example:

Implement only prisoner release tracking.

Requirements:

- Detect when a prisoner is released.

- Create a LegacyRecord.

- Store it in the WorldComponent.

- Expose it in a temporary debug window.

Ignore all other systems.

One feature.

One commit.

## Phase 6: Refactoring

Once that works:

Review the current architecture.

Identify anything that will become difficult once fifty event types exist.

Refactor now before additional features are added.